| I-4 / 172nd Street Interchange Improvements and Douglas Road Realignment Cost Risk Assessment PREP MEETING: May 20, 2018 WORKSHOP DATES: June 7th and 8th, 2018 Draft Report: August 24, 2019 Final Report: September 14, 2019 |  |
| --- | --- |
| # Project Need |  |
| # Provide the necessary transportation infrastructure to support the Blues County Comprehensive Growth Management Plan at the I-4/172nd Street Interchange in the interchange vicinity, while minimizing impacts to I-4. |  |
| # Maintain or improve circulation for Blues County Fairgrounds/Amphitheater events, emergency services/fire station complex/EOC. Provide traffic connectivity with circulating routes (12th/13th or Douglas). Provide bicycle and pedestrian connectivity consistent with local plans. Account for fish passage barrier culvert in project vicinity. |  |
| # Project Description |  |
| # Interchange improvements including roundabouts at the ramp terminals and local arterial connections, new bridges carrying I-4 traffic over 172nd Street, lengthening of northern ramps. |  |
| # Legislative Intent (provide source and date) |  |
| # Constructing interchange improvements to allow for commercial development in the area (TEIS – 6/10/18). |  |

| Project Engineer: Griffin Munchy ¦ 360-605-1234 Project Manager: Horst Bugburger ¦ 360-605-1555 desk / 360-222-6666 cell Design Team Leader: Dat Dang Nguyen/Calliope Catterwall ¦ 360-888-7777 desk / 360-555-1111 cell | Risk Lead: Walter Kensington Risk Analyst: Pietro Mattaguise |
| --- | --- |

Table of Contents

One-Pager:  I-4 / 172nd St I/C Improvements

Executive Summary

| 1 Project Overview | 1-1 |
| --- | --- |
| Background Scoping Corridor concept Site characteristics, features and context Schedule Pre-Design details |  |

| 2 Project Detail Report | 2-1 |
| --- | --- |
| Project Flowchart Project Vicinity Map Workshop notes |  |

| 3 Base Estimate Review | 3-1 |
| --- | --- |
| Base Cost Estimate review notes Basis of Estimate |  |

| Appendix A Attendance |  |
| --- | --- |
| Appendix B Base Cost Estimates – complete spreadsheets |  |
| Appendix C Risk model inputs |  |
| Base Estimate and Risk ID Sheets Risk Breakdown Chart |  |
| Appendix D Risk model outputs |  |
| Current Year and Year of Expenditure Dollars Risk Management Plan |  |

PREP MEETING: May 30, 2019

WORKSHOP DATES:  August 6th and 8th, 2018

Draft Report: August 24, 2018

Final Report: September 18, 2018